**Retrospective Sprint 1**

What went Well?

Good use of Zoom, Slack and e-mails to meet and coordinate with each other.

Pair programming to get site cloned and set up.

GitHub used for development site clone and version control.

What didn’t go as Well

Had to reschedule client meetings due to conflicts.

Unable to get in contact with WordPress focal.

Conflicting schedules makes meetings difficult.

Action items

1. Establish meeting schedule to help with coordination.
2. Establish weekly meeting at 12pm on Wednesdays in addition to client meeting on Monday. For Group coordination and backup for client meetings.
3. Follow up with client on WordPress.